# Lessons-Learned Report

# May 6th 2019

Project Name: Genealogical Web-based Information System

Project Sponsor: RootsTech Management (Professor Ponelis)

Project Manager:	Kathleen Deboer

Dates: March 4th to May 9th 2019

# Final Budget: $38, 241

# Abstract

# This report captures the lessons learned throughout the life of the project. It is a collaborative mindset that was encouraged and set by the project manager from the start of the project. It evaluates both the positive and negative challenges faced by the group and reports a reflective view of how the challenges effected the performance of the group throughout the project.

# Through this review, the group believes it can learn from what was effective and what was flawed, to improve future project success. By not recognizing project failures, the group believes it is destined to repeat past transgressions, while simultaneously maximizing on project successes.

# This report is thereby an opportunity to implement good processes and practices to successfully complete both existing and future work.

# Introduction

In retrospect of the last two months, the team has managed to produce an effective and viable application that is ready for submission to the RootsTech Corporate team (Professor Ponelis and T.A. Tae Hee Lee).

Below is a thoughtfully examination of both the positive and negative experiences received within the past few months of this project. It characterizes the group’s commitment to the project management experience and displays what skills and techniques were learned throughout this course (INFOST 490).

This report reviews the different levels of the project and captures what was taught by our instructor and what transpired throughout the group project. It will examine various aspect of the project and report them as factual evidence of what worked throughout the project and what did not.

Project Scope

In the beginning of the project, the group was given a case narrative with requirements of the project already set in place. This list of requests was given by a fictious company called RootsTech. RootsTech wanted a Genealogy Web-based Information System to meet its strategic goals for this project. The new genealogy web-based information system needed to operate efficiently and provide flexible data storage. This user interface would need to be user friendly, secure and allow it to compete with competitors like Ancestry.com, myheritage.com, and findmypast.com.

According to the information given to the group, it needed to allow the customers to be

able to navigate the site securely and quickly to build their family tree. RootsTech wanted its new web application to operate efficiently, cost effectively, and provide

scalable and flexible data storage. This required their new user interface to be user friendly and secure. It is the groups belief that all of product characteristics and requirements were successfully met.

Striking a lengthy discussion during the first group meeting, each group member presented his and her own interpretation of what the project demands were going to be, while the Project Manager, Kathleen, took notes.

After everyone had their chance to discuss the project, Jet then received the notes and wrote the group Scope Statement. Once it was complete, each member had an opportunity to add additional changes and decide what the requirements for the new application should be. They are as follows:

1. Customer user account: This web-based application will give the users the

ability to sign up to become a member. This application will be web-based

with an https address.

2. The family tree is hierarchical populator to produce a visual representation

vertically.

3. The tree interface populator will allow users to add their personal information,

including name changes due to marriage and possible name variations. The

system will be able capture a person’s birth, marriage, and death (BMD)

dates. Also, to include locations, family relationship, and evidence through a

citation.

4. Upload and Attachment: This system will allow users to upload and attach

images and files in different formats.

5. Login: Members will be able access the web-based system at any time using

their username and password.

6. Security: The system must be implemented with a login and password

feature.

7. Web-based access: The website must be available for customers and

employees 24 hours a day at a week’s span. Once a month, at night, there will

be periodic maintenance tests performed.

Once the Project Scope, Team Contract and other factors were established, the group moved onto creating the WBS through the program Microsoft Project 2016.

Project Time

With a limited amount of time, the group decided to split tasks according to talents, skill level and traits. Through discussion, the group unanimously decided to place Kathleen at the helm of project manager, Jean-Marc in charge of software development, Kristen as web design, Jet as content developer, and Jeremy to work on documents; with each team member assisting each other as needed.

Once a task was completed by a group member, it was then passed around via email, giving each member a chance to comment and make their own suggestions. Then at least once a week, the group would gather and conduct a video chat on Zoom.

This form of task functionality and group collaboration proved extremely effective, thus allowing the tasks provided by Kathleen and the WBS to be completed more efficiently, with little to no friction amongst members of the group. It is with great confidence, that the group did not suffer any conclusive drawbacks or fail to accomplish the tasks set out by Kathleen or the WBS.

Project Cost Goals

In the beginning of the project, the group found it hard to grasp the concept of how to tackle the costs of the project. This issue, stemming from the project narrative itself, caused a small amount of friction within the group. Drawn mostly from outside sources, some members perceived the costs of the project to be factual, while others questioned if it should be set as fictious cost goals.

In the end, it was reviewed and questioned by the group, and determined that cost would be based on mere fictitious wages that each member would receive. Below in figure 3 is a bar and pie chart of the groups overall cost projections. This overview was extracted from the groups MS Project document.

Figure 3 shows the cost values of the project

According to the case narrative given, the estimated budget for this project was $180,532. And as can be seen from the charts above, the overall cost of the project will should end up far below the projected amount.

Most of these cost saving factors can be attributed to the groups ability to utilize time, which dramatically lowered the cost of wages. There is no doubt, the main determinates in cost reduction is due to the group's willingness to compromise, reason, and evaluate based on skills and talents.

Success Criteria in relation to Project Scope Statement

The group’s goal for the project was to design, document, and present a new genealogy web-based information system for RootsTech. With only nine weeks, and a budget of $180,532, the group to-date has successfully developed a project plan, WBS, charter, established a team contract, scope statement, schedule, cost baseline, status reports, final project presentation, final project report, and built a fully functioning family tree prototype.

The group feels from having conducted the proper research, establishing design documents, writing software codes and developing quality site content, that all of the criteria found in the group’s Project Scope has been met.

Changes in Direction

While there were very few issues which came to light, the group at time had outside factors which did, at times, impede group productivity. For example, when it came to the narrative itself, there were times where group members had varying degrees of interpretation. Fortunately, for the group, everyone was extremely respectful and willing to compromise.

Another roadblock that some of the time proved to be an issue, was the amount of distance shared between group members. While this was anticipated by everyone, it proved to be a constant hindrance when it came to communication. As with any team working in the same location, often group members had to wait for a response from other team members. This proved the biggest issue but did not go as far as to completely disrupt the projects results.

Main Lessons Learned

Establishing Stakeholder expectations would better set the navigation of the project on the right course and result in better planning. For example, the scope of the project regarding the cost estimate issue. This includes fully understanding the case narrative and what documents meet project expectations by the Stakeholders.

The group believes the greatest lesson that can be gained from this entire experience, is one of designing and developing through a constructive process. For example, experiencing how to better plan and sync the front-end to the back-end. Another example is when the Project Manager learned she should not have tasked another team member to upload the WBS. She learned the WBS is better managed by one person.

Through an accumulative collection of various courses, the group has come to realize that it takes more than just a good idea to make a product or application a reality. It takes extensive research, analysis, design, testing, and structure for a final product to become more than just a vision. The group has come to understand why project management techniques and group reports are so vital to the end result.

In a total overview of the project in its entirety, it is the groups conclusion that the working relationships and groups use of project management tools and techniques should be replicated in future projects. The group feels their experience as a team proved to be educational and a model for project management teams in the future.