# Planning Phase: meeting minutes

| Location: | Zoom.us |
| --- | --- |
| Date: | March 11, 2019 |
| Time: | 8:30-9:30PM CST |
| Attendees: | Kathleen Deboer, Jeremy Rice, Kristen Kangas, Jet Her, Jean-Marc Julien |
| Excused: | N/A |
| Absent: | N/A |
| Actual Time: | 8:30-10:11 PM CST |

# Agenda items

- Each team member briefed the group with their understanding of the project.

- The team discussed the project scope and its constraints.

- The team discussed their understanding of this week's deliverables: WBS and Risks.

- Team members discussed who would be the best fit for each task and discussed future tasks.

- Team specified each other's title

- Discussed requirements

- Discussed data fields for ERD and database tables. Agreed to have a NameChange table.

- Agreed that scope of captured data is restricted to what researcher enters, yet they can click on their data, such as a family member and have that family member's tri-level hierarchy populate.

- List of action items below.

| # Action items | # Owner(s) | # Deadline | # Status |
| --- | --- | --- | --- |
| Create Project Scope Statement | Jet Her | 03-15-2019 | Assigned |
| Create List of Prioritized Risks | Jean-Marc Julien | 03-15-2019 | Assigned |
| Co-Create Baseline Project Plan/WBS/Milestones | Kristen Kangas | 03-15-2019 | Assigned |
| Co-Create Baseline Project Plan/WBS/Milestones | Jeremy Rice | 03-15-2019 | Assigned |
| Take Meeting Minutes | Kathleen Deboer | 03-11-2019 | Assigned |
| Create Weekly Status Report | Kathleen Deboer | 03-21-2019 | Assigned |
| Submit All Initiating Documents to Dropbox | Kathleen Deboer | 03-17-2019 | Completed |