# Status/Progress Report

Project Name: Genealogical Web-based Information System Team Member Name: Kathleen Deboer Date: 3/21/2019 Reporting Period: Week 2 Planning Phase

Work completed this reporting period: All tasks on track. - Scope Statement: Jet - Ranked List of Risks: Jean-Marc - WBS/Baseline/Gantt: Kathleen, Jeremy - Minutes and Status Report: Kathleen

Work to complete next reporting period: - Cost Estimate: Kristen - SOW Jeremy - Project Description: Kathleen - Business Case: Kathleen - Scope Management Plan: Jet - Research existing genealogical software: Jean-Marc

What’s going well and why: - The team has successfully met weekly. - Everyone has completed their tasks swiftly and comprehensively. - The team has utilized members' strengths well. For example, Jean-Marc, do to his experience, was able to present a list of risks well. - Everyone has been checking emails regularly to communicate project planning.

What’s not going well and why: - We had issues connecting through Skype. - Project manager struggled with Microsoft Project and the WBS.

Suggestions/Issues: - We considered GoToMeeting and other sources of media to use. - PM gave Jeremy the necessary dates for when he completed the Lynda course so he could start the WBS from scratch and with the correct dates. PM was able to adjust the tasks/schedule/pay/milestones. Resolved issues with overallocation by changing day assigned. PM also added notes.

#### Project changes: #### We will conduct our meetings with zoom.us